## Business Analyst - Detailed Assignment Document

# Project: Restaurant Management System

BA Name: [To Be Assigned]

Reporting To: Project Manager / Product Owner

Project Duration: 14-18 months

BA Role Duration: Throughout project (with varying intensity)

# Overview

As the Business Analyst on this project, you will be the bridge between business stakeholders (restaurant owners, managers, waiters, customers) and the technical team (developers, QA, DevOps). Your primary responsibility is to ensure that what gets built actually solves real problems and meets user needs.

# Phase 1: Requirements Gathering & Analysis (Weeks 1-4)

## Week 1: Project Orientation & Planning

### Tasks:

#### 1. Kickoff Meeting

Attend project kickoff with PM, Tech Lead, UI/UX Designer

Understand business objectives and vision

Review competitive analysis (PetPooja, Toast POS, etc.) Understand our differentiators

#### 2. Stakeholder Identification

Create stakeholder map

Identify primary stakeholders (restaurant owners, managers)

Identify secondary stakeholders (waiters, chefs, customers)

Schedule interviews (aim for 10-15 stakeholders)

#### 3. Research & Preparation

Study PetPooja feature list

Research restaurant industry pain points

Review technical requirements document (provided)

Prepare interview questionnaires

### Deliverables:

Stakeholder map

Interview schedule

Interview questionnaires (separate for each role)

Project understanding document

## Week 2-3: Stakeholder Interviews & Observation

### Tasks:

#### 1. Conduct Interviews (2-3 per day)

Interview restaurant owners (5-6 people)

Interview restaurant managers (3-4 people)

Interview waiters (3-4 people)

Interview kitchen staff (2-3 people)

Interview cashiers (2 people)

Interview customers (conduct surveys + 5-6 in-depth interviews)

#### 2. Shadow Restaurant Operations

Spend 1-2 full days at different types of restaurants:

Fine dining

Casual dining

Quick service restaurant (QSR)

### Cloud kitchen Observe workflows:

Table booking process

Order taking (waiter manual entry)

Kitchen operations (KOT flow)

Table service

Billing and payment

Aggregator order handling (Zomato, Swiggy) Document pain points

#### 3. Competitive Analysis

Hands-on trial of PetPooja (if possible)

Trial other competitors (Toast POS, Square, Lightspeed) Document strengths and gaps

### Deliverables:

Interview notes (transcribed)

Pain point summary document

As-Is process maps (how restaurants currently operate)

Competitive analysis report

Photo/video documentation of current workflows

## Week 4: Synthesis & Documentation

### Tasks:

#### 1. Analyze Findings

Identify common patterns across interviews

Categorize pain points by severity and frequency

Map pain points to proposed features

Identify "must-have" vs "nice-to-have" features

#### 2. Create Business Requirements Document (BRD)

Executive summary

Business objectives

Stakeholder analysis

Current state analysis (pain points)

Proposed solution overview

Scope (in-scope, out-of-scope)

Success criteria and KPIs

Assumptions and constraints

High-level timelines

#### 3. Prioritization Workshop

Conduct MoSCoW prioritization with stakeholders

Must Have

Should Have

Could Have

Won't Have (this time)

Document rationale for prioritization decisions

### Deliverables:

Business Requirements Document (BRD) - v1.0

Prioritization matrix

Feature roadmap (aligned with development phases)

# Phase 2: Functional Requirements & Process Design (Weeks 5-8)

## Week 5-6: To-Be Process Design

### Tasks:

#### 1. Design Optimized Workflows

Create To-Be process maps for each workflow:

Customer Journey: Discovery → Booking → Arrival → QR Scan → Ordering → Tracking → Payment → Feedback

Waiter Journey: Table assignment → Order taking → Service → Billing

Kitchen Journey: Receive order → Prep → Cook → Ready → Served

Manager Journey: Shift start → Monitor operations → Handle issues → Day close

Identify automation opportunities

Validate with stakeholders

#### 2. Business Rules Documentation

### Define business logic for:

Table booking rules (min duration, buffer time, cancellation policy)

QR refresh logic (1-min cycle, location validation)

Kitchen queue prioritization algorithm

Discount approval workflow

Inventory auto-consumption rules

Commission calculation for aggregators

Loyalty point accrual and redemption

Document edge cases and exceptions

#### 3. Data Requirements

### Identify all data entities:

Restaurant, Outlet, Table, Booking, Customer, Order, Menu Item, Ingredient, etc.

Define attributes for each entity

Document data validation rules

Identify data sources (user input, third-party APIs, calculations)

### Deliverables:

To-Be process flow diagrams (all workflows)

Business rules document

Data requirements document

Validation rules matrix

## Week 7-8: Functional Requirements Document (FRD)

### Tasks:

#### 1. Write Detailed Functional Requirements

Document requirements for each module (refer to technical requirements doc) For each feature, specify: Functional description

User roles involved

Inputs and outputs

Business rules

Validation rules

Error handling

Success criteria Example structure for one feature:

Feature: QR Code Scanning for Menu Access

FR-001: QR Code Generation

Description: System shall generate unique QR code for each table that refreshes every 1 minute

User Role: System (automated)

Trigger: Table status changes to "Occupied"

### Business Rules:

QR contains table_id, timestamp, and secure token

QR expires after 60 seconds

New QR generated every minute until table status changes

### Validation:

QR must be scannable

QR must encode valid data

Success Criteria: Customer can scan QR and access menu

FR-002: QR Code Scanning

Description: Customer shall be able to scan QR code from mobile app to access digital menu

User Role: Customer (dine-in)

### Preconditions:

Customer must be logged into app

Customer must have camera permission

GPS must be enabled

### Steps:

1. Customer opens app and taps "Scan QR to Order"

#### 2. Camera opens with QR scanner

Customer scans QR on table

3. System validates QR (checks expiry, token

4. System validates customer location (must be at restaurant

5. If valid, system loads menu interface

7. If invalid, system shows error message

### Business Rules:

QR must be scanned within 60 seconds of generation

Customer GPS location must be within 100m of restaurant)

QR can only be scanned once (invalidated after scan

### Validation:

GPS coordinates within range

QR not expired

QR not already used

### - Error Handling:

"QR expired. Please request new QR from waiter."

"You must be at the restaurant to scan this QR."

"Invalid QR code. Please try again."

Success Criteria: Menu loads within 2 seconds of successful scan

#### 2. UI/UX Requirements

Collaborate with UI/UX designer

### Document UI requirements for each screen:

Screen purpose

Elements (buttons, forms, tables, etc.)

User interactions

Responsive behavior (mobile, tablet, desktop)

Accessibility requirements

#### 3. Integration Requirements

Document integration specs for: Payment gateways (Razorpay, Stripe)

Food aggregators (Zomato, Swiggy)

Accounting software (Tally, QuickBooks)

SMS/Email gateways

Maps API

### Storage (AWS S3) For each integration:

Purpose

Data exchange (what data goes in/out)

Authentication mechanism

Frequency (real-time, batch, on-demand)

Error handling

Fallback plan if integration fails

#### 4. Non-Functional Requirements

Performance requirements (response times, throughput)

Security requirements (authentication, encryption, compliance)

Scalability requirements (concurrent users, data volume)

Availability requirements (uptime SLA)

Browser/device compatibility

Accessibility (WCAG compliance)

### Deliverables:

Functional Requirements Document (FRD) - comprehensive, 100+ pages

UI/UX requirements document

Integration specifications document

Non-functional requirements document