Business Analyst - Detailed Assignment Document

Project: Restaurant Management System

BA Name: [To Be Assigned] 
Reporting To: Project Manager / Product Owner 
Project Duration: 14-18 months 
BA Role Duration: Throughout project (with varying intensity)

Overview

As the Business Analyst on this project, you will be the bridge between business stakeholders (restaurant owners, managers, waiters, customers) and the technical team (developers, QA, DevOps). Your primary responsibility is to ensure that what gets built actually solves real problems and meets user needs.

Phase 1: Requirements Gathering & Analysis (Weeks 1-4)

Week 1: Project Orientation & Planning

Tasks:

1. Kickoff Meeting

Attend project kickoff with PM, Tech Lead, UI/UX Designer 
Understand business objectives and vision 
Review competitive analysis (PetPooja, Toast POS, etc.)

Understand our differentiators

2. Stakeholder Identification

Create stakeholder map 
Identify primary stakeholders (restaurant owners, managers) 
Identify secondary stakeholders (waiters, chefs, customers) 
Schedule interviews (aim for 10-15 stakeholders)

3. Research & Preparation

Study PetPooja feature list 
Research restaurant industry pain points 
Review technical requirements document (provided) 
Prepare interview questionnaires

Deliverables:

|  | Stakeholder map Interview schedule Interview questionnaires (separate for each role) Project understanding document |
| --- | --- |

Week 2-3: Stakeholder Interviews & Observation

Tasks:

1. Conduct Interviews Conduct Interviews (2-3 per day)

Interview restaurant owners (5-6 people) 
Interview restaurant managers (3-4 people) 
Interview waiters (3-4 people) 
Interview kitchen staff (2-3 people) 
Interview cashiers (2 people) 
Interview customers (conduct surveys + 5-6 in-depth interviews)

2. Shadow Restaurant Operations

Spend 1-2 full days at different types of restaurants: 
	Fine dining 
	Casual dining 
	Quick service restaurant (QSR) 
	Cloud kitchen 
Observe workflows: 
	Table booking process 
	Order taking (waiter manual entry)

Kitchen operations (KOT flow) 
	Table service 
	Billing and payment 
	Aggregator order handling (Zomato, Swiggy) 
Document pain points

3. Competitive Analysis

Hands-on trial of PetPooja (if possible) 
Trial other competitors (Toast POS, Square, Lightspeed) 
Document strengths and gaps

Deliverables:

|  | Interview notes (transcribed) Pain point summary document As-Is process maps (how restaurants currently operate) Competitive analysis report Photo/video documentation of current workflows |
| --- | --- |

Week 4: Synthesis & Documentation

Tasks:

1. Analyze Findings

Identify common patterns across interviews 
Categorize pain points by severity and frequency 
Map pain points to proposed features 
Identify "must-have" vs "nice-to-have" features

2. Create Business Requirements Document (BRD)

Executive summary 
Business objectives 
Stakeholder analysis 
Current state analysis (pain points) 
Proposed solution overview 
Scope (in-scope, out-of-scope) 
Success criteria and KPIs 
Assumptions and constraints 
High-level timelines

3. Prioritization Workshop

Conduct MoSCoW prioritization with stakeholders 
		Must Have 
		Should Have 
		Could Have 
		Won't Have (this time) 
Document rationale for prioritization decisions

Deliverables:

|  | Business Requirements Document (BRD) - v1.0 Prioritization matrix Feature roadmap (aligned with development phases) |
| --- | --- |

Phase 2: Functional Requirements & Process Design (Weeks 5-8)

Week 5-6: To-Be Process Design

Tasks:

1. Design Optimized Workflows

Create To-Be process maps for each workflow: 
	Customer Journey: Discovery → Booking → Arrival → QR Scan → Ordering → Tracking → Payment → Feedback 	Waiter Journey: Table assignment → Order taking → Service → Billing 
	Kitchen Journey: Receive order → Prep → Cook → Ready → Served 
	Manager Journey: Shift start → Monitor operations → Handle issues → Day close 
Identify automation opportunities 
Validate with stakeholders

2. Business Rules Documentation

Define business logic for: 
	Table booking rules (min duration, buffer time, cancellation policy) 
	QR refresh logic (1-min cycle, location validation) 
	Kitchen queue prioritization algorithm 
	Discount approval workflow 
	Inventory auto-consumption rules 
	Commission calculation for aggregators 
	Loyalty point accrual and redemption 
Document edge cases and exceptions

3. Data Requirements

Identify all data entities: 
	Restaurant, Outlet, Table, Booking, Customer, Order, Menu Item, Ingredient, etc.

Define attributes for each entity 
Document data validation rules 
Identify data sources (user input, third-party APIs, calculations)

Deliverables:

|  | To-Be process flow diagrams (all workflows) Business rules document Data requirements document Validation rules matrix |
| --- | --- |

Week 7-8: Functional Requirements Document (FRD)

Tasks:

1. Write Detailed Functional Requirements

Document requirements for each module (refer to technical requirements doc) 
For each feature, specify: 
	Functional description 
	User roles involved 
	Inputs and outputs 
	Business rules 
	Validation rules 
	Error handling 
	Success criteria

Example structure for one feature:

Feature: QR Code Scanning for Menu Access

FR-001: QR Code Generation 
Description: System shall generate unique QR code for each table that refreshes every 1 minute User Role: System (automated) 
Trigger: Table status changes to "Occupied" 
Business Rules:
- QR contains table_id, timestamp, and secure token
- QR expires after 60 seconds
- New QR generated every minute until table status changes 
Validation: 
- QR must be scannable
- QR must encode valid data 
Success Criteria: Customer can scan QR and access menu

FR-002: QR Code Scanning 
Description: Customer shall be able to scan QR code from mobile app to access digital menu User Role: Customer (dine-in) 
Preconditions: 
- Customer must be logged into app
- Customer must have camera permission
- GPS must be enabled 
Steps: 
1. Customer opens app and taps "Scan QR to Order" 
2. Camera opens with QR scanner 
3. Customer scans QR on table 
4. System validates QR (checks expiry, token) 
5. System validates customer location (must be at restaurant) 
6. If valid, system loads menu interface 
7. If invalid, system shows error message 
Business Rules:
- QR must be scanned within 60 seconds of generation
- Customer GPS location must be within 100m of restaurant
- QR can only be scanned once (invalidated after scan) 
Validation:
- GPS coordinates within range
- QR not expired
- QR not already used 
Error Handling:
- "QR expired. Please request new QR from waiter."
- "You must be at the restaurant to scan this QR."
- "Invalid QR code. Please try again." 
Success Criteria: Menu loads within 2 seconds of successful scan

2. UI/UX Requirements

Collaborate with UI/UX designer 
Document UI requirements for each screen: 
	Screen purpose 
	Elements (buttons, forms, tables, etc.) 
	User interactions 
	Responsive behavior (mobile, tablet, desktop) 
	Accessibility requirements

3. Integration Requirements

Document integration specs for: 
Payment gateways (Razorpay, Stripe) 
Food aggregators (Zomato, Swiggy) 
Accounting software (Tally, QuickBooks) 
SMS/Email gateways 
Maps API 
Storage (AWS S3)

For each integration: 
		Purpose 
		Data exchange (what data goes in/out) 
		Authentication mechanism 
		Frequency (real-time, batch, on-demand) 
		Error handling 
		Fallback plan if integration fails

4. Non-Functional Requirements

Performance requirements (response times, throughput) 
Security requirements (authentication, encryption, compliance) 
Scalability requirements (concurrent users, data volume) 
Availability requirements (uptime SLA) 
Browser/device compatibility 
Accessibility (WCAG compliance)

Deliverables:

|  | Functional Requirements Document (FRD) - comprehensive, 100+ pages UI/UX requirements document Integration specifications document Non-functional requirements document |
| --- | --- |

Phase 3: Data Modeling & User Stories (Weeks 9-10)

Week 9: Data Modeling

Tasks:

1. Create Entity Relationship Diagram (ERD)

Identify all entities (tables in database) 
Define relationships (one-to-one, one-to-many, many-to-many) 
Define primary keys and foreign keys 
Normalize to 3NF (third normal form)

Review with database architect

Key Entities to Model:

User, Role, Permission 
Restaurant, Outlet, Floor, Table 
Booking, Waitlist 
Customer, CustomerAddress 
Menu, Category, MenuItem, MenuItemVariant, Addon 
Order, OrderItem, OrderModification 
Ingredient, Recipe, RecipeIngredient 
PurchaseOrder, Supplier, Stock, StockTransaction 
Invoice, Payment, PaymentMethod 
Loyalty, LoyaltyTransaction, Reward 
Staff, Attendance, Shift 
Review, Rating 
Notification, EmailLog, SMSLog 
Report, ReportSchedule 
Integration, APILog

2. Create Data Dictionary

For each entity, document: 
Table name 
Description 
Columns (name, data type, length, nullable, default) 
Constraints (primary key, foreign key, unique, check) 
Indexes 
Sample data

Example:

Table: bookings 
Description: Stores restaurant table bookings made by customers

Columns:
- booking_id (INT, PK, AUTO_INCREMENT) - Unique booking identifier
- restaurant_id (INT, FK → restaurants.restaurant_id, NOT NULL) - Restaurant reference- table_id (INT, FK → tables.table_id, NOT NULL) - Table reference
- customer_id (INT, FK → customers.customer_id, NOT NULL) - Customer reference
- booking_date (DATE, NOT NULL) - Date of booking
- booking_time (TIME, NOT NULL) - Time of booking
- party_size (INT, NOT NULL, CHECK > 0) - Number of guests
- duration_minutes (INT, DEFAULT 120) - Expected duration
- status (ENUM('pending','confirmed','cancelled','completed','no_show'), DEFAULT 'pending')- special_requests (TEXT, NULL) - Customer special requests
- deposit_amount (DECIMAL(10,2), DEFAULT 0.00) - Advance payment
- payment_status (ENUM('pending','paid','refunded'), DEFAULT 'pending')
- created_at (TIMESTAMP, DEFAULT CURRENT_TIMESTAMP)
- updated_at (TIMESTAMP, ON UPDATE CURRENT_TIMESTAMP)

Indexes:
- idx_restaurant_date (restaurant_id, booking_date) - For availability queries- idx_customer (customer_id) - For customer booking history

Sample Data: 
booking_id: 1001 
restaurant_id: 5 
table_id: 23 
customer_id: 789 
booking_date: 2026-02-15 
booking_time: 19:30:00 
party_size: 4 
duration_minutes: 120 
status: confirmed 
special_requests: "Window seat if possible, birthday celebration" 
deposit_amount: 500.00 
payment_status: paid

3. Define Data Validation Rules

Input validation (format, length, range) 
Business validation (booking date can't be in past) 
Cross-field validation (end_time must be after start_time) 
Reference validation (customer_id must exist in customers table)

Deliverables:

|  | Entity Relationship Diagram (ERD) - visual diagram Data Dictionary - complete specification Data validation rules matrix |
| --- | --- |

Week 10: User Stories & Backlog

Tasks:

1. Write User Stories

Convert each requirement into user stories 
Use format: "As a [role], I want [feature], so that [benefit]" 
Write for all user roles: 
	Super Admin 
	Restaurant Owner/Admin 
	Manager 
	Waiter 
	Chef/Kitchen Staff 
	Cashier 
	Customer (dine-in) 
	Customer (marketplace)

Example User Stories:

Epic: QR-Based Ordering

US-001: Generate Dynamic QR Codes 
As a system 
I want to automatically generate unique QR codes for each table that refresh every minute So that customers can securely access the digital menu from their table

Acceptance Criteria:
- QR code is generated when table status changes to "Occupied"
- QR code refreshes every 60 seconds
- QR code encodes table_id, timestamp, and secure token
- QR code is displayed on table screen
- Old QR codes are invalidated upon refresh
- QR code generation is logged for audit

Priority: High 
Story Points: 5 
Dependencies: Table management system

---

US-002: Scan QR Code to Access Menu 
As a dine-in customer 
I want to scan the QR code on my table using the mobile app 
So that I can view the digital menu and place my order

Acceptance Criteria:
- Customer can access QR scanner from app home screen
- App requests camera permission if not granted
- QR scanner opens with clear instructions
- System validates QR code (not expired, not used)
- System validates customer location (within 100m of restaurant)
- If valid, digital menu loads within 2 seconds
- If invalid, clear error message is shown
- QR code is marked as used after successful scan
- Customer cannot scan same QR again (one-time use)

Priority: High 
Story Points: 8 
Dependencies: QR generation, GPS location service, Menu API

Error Scenarios:
- "QR code expired. Please request a new one from your waiter."
- "You must be at the restaurant to scan this QR."
- "Camera permission required to scan QR."
- "Network error. Please check your internet connection."

2. Story Pointing (Estimation)

Conduct planning poker sessions with dev team

Estimate complexity in story points (Fibonacci: 1, 2, 3, 5, 8, 13, 21) 
Factor in: 
		Technical complexity 
		Uncertainty/unknowns 
		Dependencies 
		Testing effort

3. Backlog Prioritization

Work with Product Owner to prioritize backlog 
Use MoSCoW method: 
	Must Have (for MVP) 
	Should Have (Phase 2) 
	Could Have (Phase 3+) 
	Won't Have (future or never) 
Consider: 
	Business value 
	Technical dependencies 
	Risk 
	Effort

4. Create Epics

Group related user stories into epics 
Examples of epics: 
	Table Management 
	QR-Based Ordering 
	Kitchen Display System 
	Payment Processing 
	Inventory Management

CRM & Loyalty 
Marketplace 
Aggregator Integration 
White-Label Platform

Deliverables:

|  | Complete backlog (150-250 user stories) Epic breakdown Story point estimates Prioritized backlog (ready for Sprint 1) |
| --- | --- |

Phase 4: Wireframe Review & Validation (Weeks 11-12)

Tasks:

1. Collaborate with UI/UX Designer

Review wireframes for each screen 
Ensure alignment with requirements 
Validate user flows 
Check for: 
	Missing screens 
	Incorrect flows 
	Accessibility issues 
	Responsive design considerations

2. Annotate Wireframes

Add functional annotations to wireframes 
Specify: 
	Field validations 
	Button actions 
	Conditional display logic 
	Error states 
	Empty states 
	Loading states

Example Annotation:

Screen: Customer - Book Table

Date Picker:
- Default: Today's date
- Min: Today
- Max: 30 days from today
- Validation: Cannot select past dates
- Error: "Please select a valid date"

Time Selector:
- Display: Restaurant operating hours only
- Intervals: 15 minutes
- Validation: Time must be at least 1 hour from now
- Conditional: If selected time is within 1 hour, show "Call restaurant for immediate booking"

Party Size:
- Input: Number (1-20)
- Default: 2
- Validation: Must be positive integer
- Conditional: If > 10, show "For large groups, please call restaurant"

Floor Plan:
- Display: Interactive floor plan
- Filter: Only show tables matching party size ±2
- Color Coding:
 - Green: Available
 - Yellow: Booked (show vacancy time)
 - Red: Occupied
 - Gray: Not available for booking
- On Click: Show table details (number, capacity, location, price if any)

3. User Flow Validation

Walk through each user journey 
Ensure smooth navigation 
Identify potential UX issues

Document improvements

4. Stakeholder Review

Present wireframes to stakeholders 
Gather feedback

Document change requests 
Prioritize changes

Deliverables:

|  | Annotated wireframes User flow diagrams Wireframe review feedback document UX improvement recommendations |
| --- | --- |

Phase 5: Sprint Planning & Execution Support (Weeks 13+)

Ongoing Tasks During Development:

1. Sprint Planning (Every 2 Weeks)

Pre-Sprint:

Refine user stories for upcoming sprint 
Ensure acceptance criteria are clear 
Clarify any ambiguities with dev team

Prepare for sprint planning meeting

During Sprint Planning:

Present user stories to team 
Answer questions 
Help with estimation 
Ensure team understands requirements

Post-Sprint Planning:

Document sprint goals 
Update backlog

2. Daily Standups (15 min daily)

Attend standups 
Listen for blockers related to requirements 
Clarify requirements if needed 
Note any scope creep

3. Backlog Refinement (Weekly)

Review upcoming stories 
Break down large stories (epics) 
Add acceptance criteria 
Prioritize with Product Owner 
Remove/archive completed stories

4. Requirements Clarification (Ad-hoc)

Answer developer questions 
Provide mockups or examples 
Update FRD if needed 
Document decisions

5. Sprint Review/Demo (Every 2 Weeks)

Attend sprint demo 
Validate delivered features against acceptance criteria 
Provide feedback to team 
Gather stakeholder feedback 
Document any changes needed

6. Sprint Retrospective (Every 2 Weeks)

Participate in retro 
Share insights on requirements process 
Identify improvements

Phase 6: Testing & Quality Assurance (Parallel to Development)

Tasks:

1. Test Case Writing (Ongoing)

Write test cases for each user story 
Include: 
	Test case ID 
	User story reference 
	Preconditions 
	Test steps 
	Expected results 
	Actual results (filled by QA) 
	Pass/Fail status

Example Test Case:

Test Case ID: TC-QR-001 
User Story: US-002 (Scan QR Code to Access Menu) 
Module: QR-Based Ordering 
Priority: High

Precondition:
- Customer app is installed and user is logged in
- Camera permission is granted
- GPS is enabled
- Customer is at restaurant (within 100m)
- QR code is displayed on table

Test Steps: 
1. Open customer app 
2. Tap "Scan QR to Order" button 
3. Point camera at table QR code 
4. Wait for scan to complete

Expected Result:
- QR scanner opens
- QR code is recognized
- Location validation passes
- Digital menu loads within 2 seconds
- Menu displays all categories and items

Test Data:
- Restaurant ID: 101
- Table ID: 5
- QR Code: [sample QR data]

Actual Result: [To be filled by QA] 
Status: [Pass/Fail] 
Comments: [Any issues found]

2. User Acceptance Testing (UAT) Planning

Create UAT plan 
Define UAT scope (features to test) 
Identify UAT participants (real users) 
Schedule UAT sessions 
Prepare UAT scripts (step-by-step instructions) 
Create UAT environment (staging) 
Prepare test data

3. UAT Execution

Conduct UAT sessions 
Observe users 
Note pain points 
Document bugs/issues

Gather feedback 
Create bug reports 
Prioritize fixes

4. Regression Testing Support

Maintain regression test suite 
Update test cases when requirements change 
Review regression test results 
Sign off on releases

Phase 7: Integration & Documentation (Parallel to Development)

Tasks:

1. Integration Specification (As Needed)

Work with third-party vendors 
Document integration requirements: 
	Zomato API integration 
	Swiggy API integration 
	Razorpay/Stripe integration 
	Tally integration 
	SMS/Email gateway 
	Google Maps API 
Define data mapping 
Create sample requests/responses 
Document error scenarios 
Review integration contracts

2. API Documentation Review

Review developer-created API docs 
Ensure completeness 
Validate against requirements 
Test API endpoints (using Postman) 
Document API use cases

3. User Manual Creation (Collaborate with Tech Writer)

Outline user manual structure 
Provide functional descriptions 
Review drafts 
Validate screenshots and steps 
Ensure accuracy

Phase 8: Go-Live Support & Handoff (Final Weeks)

Tasks:

1. Go-Live Checklist

Verify all MVP features are complete 
Ensure UAT sign-off 
Review deployment plan 
Validate production environment 
Confirm data migration (if any) 
Review rollback plan 
Ensure support team is trained

2. Pilot Program Support

Onboard pilot restaurants 
Conduct training sessions 
Gather feedback 
Monitor usage 
Document issues 
Create improvement backlog

3. Post-Launch Monitoring (First 2-4 Weeks)

Monitor system usage

Track KPIs 
Gather user feedback 
Prioritize bug fixes 
Identify usability issues 
Create Phase 2 backlog

4. Handoff Documentation

Update all documents with as-built details 
Create knowledge transfer document 
Train support team 
Document FAQs 
Create troubleshooting guide

Deliverables Summary

Documents to Create:

1.  Stakeholder Map 
2.  Interview Notes & Pain Point Summary 
3.  As-Is Process Maps 
4.  Competitive Analysis Report 
5.  Business Requirements Document (BRD) 
6.  Prioritization Matrix 
7.  To-Be Process Flow Diagrams 
8.  Business Rules Document 
9.  Data Requirements Document 
10.  Functional Requirements Document (FRD) 
11.  UI/UX Requirements Document 
12.  Integration Specifications 
13.  Non-Functional Requirements 
14.  Entity Relationship Diagram (ERD) 
15.  Data Dictionary 
16.  Data Validation Rules Matrix 
17.  User Stories (150-250) 
18.  Epic Breakdown 
19.  Prioritized Backlog 
20.  Annotated Wireframes 
21.  User Flow Diagrams 
22.  Test Cases (500-1000) 
23.  UAT Plan & Scripts 
24.  Requirements Traceability Matrix (RTM) 
25.  Change Request Log 
26.  Sprint Documentation (ongoing) 
27.  Go-Live Checklist 
28.  Knowledge Transfer Document

Tools You'll Use

Documentation:

Confluence - Wiki for all documentation 
Google Docs - Collaborative editing 
Microsoft Word - Formal documents (BRD, FRD)

Process Mapping:

Lucidchart - Process flows, user journeys 
Miro - Collaborative workshops 
Draw.io - Free alternative

Data Modeling:

dbdiagram.io - ERD creation 
MySQL Workbench - Database design 
ERDPlus - Free ERD tool

Requirements Management:

Jira - User stories, backlog, sprint planning 
Confluence - Linked to Jira for documentation 
Excel/Google Sheets - Traceability matrix

Wireframe Review:

Figma - View and comment on designs 
InVision - Interactive prototypes

Testing:

Jira/TestRail - Test case management 
Excel - Test case sheets

Communication:

Slack/Microsoft Teams - Daily communication 
Zoom - Meetings and workshops 
Email - Formal communication

Success Criteria for BA

By End of Phase 1 (Month 1):

BRD approved by stakeholders
 10+ stakeholder interviews completed
 Pain points documented

By End of Phase 2 (Month 2):

FRD completed (100+ pages)
 ERD finalized
 Data dictionary completed
 Integration specs documented

By End of Phase 3 (Month 3):

150+ user stories written
 Sprint 1-3 backlog ready
 Wireframes validated

Ongoing (Throughout Project):

95%+ user stories meet acceptance criteria in first attempt
 < 5% scope creep per sprint
 All requirements questions answered within 24 hours
 Zero critical defects due to requirement gaps
 UAT pass rate > 90%
 Stakeholder satisfaction score > 4/5

Tips for Success

1. Ask "Why" Multiple Times

Don't just document what users say they want 
Understand the underlying problem 
Example: 
		User: "I want a report showing all orders" 
		BA: "Why do you need that?" 
		User: "To see sales performance" 
		BA: "Why sales performance?" 
		User: "To identify slow-moving items" 
		BA: "Why identify slow-moving items?" 
		User: "To reduce wastage and optimize inventory" 
	Real requirement: Inventory optimization based on demand patterns

2. Think Like an End User

Don't just write requirements from a technical perspective 
Put yourself in the shoes of each user role 
Think about their goals, frustrations, and context

3. Be Visual

Use diagrams, flowcharts, mockups wherever possible 
A picture is worth a thousand words 
Developers understand visuals better than long paragraphs

4. Document Decisions

Every decision made should be documented 
Include: 
	What was decided

Why it was decided 
Who made the decision 
When it was decided 
What alternatives were considered

5. Validate Early and Often

Don't wait until the end to validate requirements 
Show wireframes early 
Conduct frequent demos 
Gather feedback continuously

6. Manage Scope Creep

Document all change requests 
Assess impact on timeline, cost, resources 
Get approval before committing to changes 
Keep a log of approved/rejected changes

7. Be the Bridge

Translate business language to technical language 
Translate technical language to business language 
Ensure both sides understand each other

8. Test Your Requirements

Can a developer build it based on your requirements alone? 
Can a QA engineer test it based on your acceptance criteria?

If not, your requirements need more detail

Common Pitfalls to Avoid

Writing vague requirements ("System should be fast")
 Instead: "API response time should be < 200ms for 95% of requests"

Assuming knowledge ("Everyone knows how restaurant billing works")
 Instead: Document every detail, assume no prior knowledge

Ignoring edge cases (Only documenting happy path)
 Instead: Think of all possible scenarios (errors, failures, edge cases)

Over-designing (Trying to solve every problem in v1)
 Instead: Focus on MVP, keep future enhancements in backlog

Not involving stakeholders (Writing requirements in isolation)
 Instead: Constant communication, validation, feedback loops

Changing requirements mid-sprint (Without impact analysis)
 Instead: Follow change control process, assess impact

Writing technical specifications (That's developer's job)
 Instead: Write what needs to be built, not how to build it

Not updating documentation (As requirements change)
 Instead: Keep all docs updated, maintain single source of truth

Recommended Reading

Books:

"User Stories Applied" by Mike Cohn 
"Software Requirements" by Karl Wiegers 
"The Lean Startup" by Eric Ries 
"Don't Make Me Think" by Steve Krug (UX)

Online Resources:

IIBA (International Institute of Business Analysis) BABOK Guide 
Scrum Guide (scrum.org) 
Atlassian Agile Coach (for Jira, Confluence)

Industry Knowledge:

Restaurant industry blogs 
POS system reviews 
Hospitality technology forums

Weekly Time Allocation (Typical)

Weeks 1-4 (Requirements Phase):

Stakeholder interviews: 40% 
Documentation: 30% 
Research: 20% 
Meetings: 10%

Weeks 5-12 (FRD & Design):

Writing FRD: 40% 
Wireframe review: 20%

Data modeling: 20% 
Stakeholder validation: 10% 
Meetings: 10%

Weeks 13+ (Development Phase):

Sprint planning/backlog refinement: 30% 
Requirements clarification: 25% 
Testing (writing test cases, UAT): 25% 
Documentation updates: 10% 
Meetings (standup, review, retro): 10%

Your First Week Action Plan

Day 1:

☐ Attend project kickoff meeting
☐ Set up tools (Jira, Confluence, Lucidchart accounts)
☐ Read technical requirements document (this doc!)
☐ Create stakeholder map

Day 2:

☐ Research PetPooja and competitors
☐ Create interview questionnaires
☐ Schedule stakeholder interviews (aim for 15)
☐ Start BRD outline

Day 3:

☐ Conduct 2-3 stakeholder interviews
☐ Shadow a restaurant (half day)
☐ Document initial findings

Day 4:

☐ Conduct 2-3 more interviews
☐ Review competitor features
☐ Start as-is process mapping

Day 5:

☐ Synthesis session (analyze interview data)
☐ Document pain points
☐ Present initial findings to team
☐ Plan for Week 2

Remember: You are the voice of the user. Your job is to ensure the right product gets built, not just any product. Be thorough, be curious, and always ask "why." Good luck!